# Program Management Application Requirement

# 1. Objective

# Build a centralized Program Management Application to replace the Excel workbook (5FLOW_Excel_Transformation_FINAL.xlsx) and enable real-time tracking, reporting, and governance across:

# Transformation Plan

# Dependency Tracker

# Action Tracker

# Knowledge Transfer (KT)

# Dashboard

# 2. Scope

# In Scope

# Digitization and enhancement of the following Excel sheets:

# Transformation Plan (01_Transformation_Plan)

# Dependency Tracker (02_Dependency_Tracker)

# Action Tracker (03_Action_Tracker)

# KT Master (06_KT_Master)

# SteerCo Dashboard (08_SteerCo_Dashboard)

# 3. User Roles

# Program Manager – full access

# Workstream Lead – manage assigned items

# Team Member – update tasks/actions

# Stakeholder/Viewer – read-only dashboard access

# 4. Functional Requirements

# 4.1 Transformation Plan Module

# Description: Manage workstreams, milestones, and timelines.

# Features

# Create/Edit/Delete workstreams

# Define milestones with dates

# Track progress (status, % completion)

# Timeline (Gantt-style visualization)

# Acceptance Criteria

# User can create a workstream with mandatory fields (name, owner, timeline)

# User can add milestones under a workstream

# System displays timeline view (weekly/monthly)

# Status updates reflect immediately in dashboard

# Data persists after refresh/log out

# 4.2 Dependency Tracker Module

# Description: Track dependencies between workstreams.

# Features

# Create dependency records (ID, description)

# Link impacted workstreams

# Track risk, mitigation, escalation

# Acceptance Criteria

# User can create dependency with unique ID

# User can link one or more workstreams

# Risk level (Low/Medium/High) is selectable

# Dependencies flagged as “High Risk” appear in dashboard alerts

# User can update mitigation and escalation fields

# 4.3 Action Tracker Module

# Description: Track actions arising from meetings or risks.

# Features

# Create actions with owners and due dates

# Track status (Open, In Progress, Closed)

# Define closure criteria

# Acceptance Criteria

# User can create action with mandatory fields (ID, owner, due date)

# Status transitions follow defined flow (Open → In Progress → Closed)

# Closed actions require closure criteria

# Overdue actions are automatically flagged

# Notifications triggered for approaching due dates

# 4.4 KT Master Module

# Description: Track knowledge transfer activities.

# Features

# Record KT sessions

# Assign owners and participants

# Track completion status

# Acceptance Criteria

# User can log KT session with topic and owner

# Status updates (Planned → Completed)

# System shows pending KT sessions

# Search/filter by workstream or owner

# 4.5 Dashboard

# Description: Executive-level reporting dashboard.

# Features

# Overall program health (RAG status)

# Workstream summary

# Risks & dependencies overview

# Action summary (open/overdue)

# Acceptance Criteria

# Dashboard loads within 3 seconds

# Displays real-time aggregated data

# RAG status auto-calculated based on rules

# Filters available (date, workstream, owner)

# Export to PDF/Excel available

# 1. User Roles

- Program Manager: Full access to all modules, override controls, dashboard visibility.
- Workstream Lead: Manage assigned workstreams, update status and milestones.
- Team Member: Update assigned actions, KT sessions, and dependencies.
- Stakeholder/Viewer: Read-only access to dashboards and reports.

# 2. Non-Functional Requirements

Performance:
- System should support at least 100 concurrent users.
- Page load time should be under 3 seconds.

Security:
- Role-based access control (RBAC).
- Secure authentication (SSO preferred).

Usability:
- Intuitive UI replacing Excel.
- Mobile responsive.

Data Integrity:
- Unique IDs enforced.
- Audit trail for all updates.

# 3. Functional Requirements

## 3.1 Transformation Plan

Includes fields such as Workstream, Initiative, Owner, Dates, Status, RAG, Dependencies, Risks with validation and tracking rules.

## 3.2 Dependency Tracker

Tracks dependencies with ID, impacted workstreams, risk, mitigation, escalation and status lifecycle.

## 3.3 Action Tracker

Tracks actions with ownership, priority, due dates, status and closure validation.

## 3.4 KT Master

Tracks KT sessions including scope, owners, participants, schedule, and completion status.

# Transformation Plan - Field Details

| Field | Description | Validation Rules | Acceptance Criteria |
| --- | --- | --- | --- |
| Workstream | Workstream category | Mandatory | Selectable and consistent |
| Initiative | Initiative name | Mandatory, no duplicates | Unique per workstream |
| Objective | Outcome definition | Mandatory | Editable with audit |
| Owner | Responsible user | Mandatory | User assigned + notified |
| Start Date | Start timeline | Date | Valid date |
| End Date | End timeline | End >= Start | Validated |
| Status | Progress state | Predefined values | Default Not Started |
| RAG | Health | Dropdown | Auto/manual |
| Dependencies | Linked dependencies | Optional | Linked records |
| Risks | Risk description | Optional | Visible in dashboard |

# Dependency Tracker - Field Details

| Field | Description | Validation Rules | Acceptance Criteria |
| --- | --- | --- | --- |
| Dependency ID | Unique ID | Auto | Non-editable |
| Workstream | Impacted workstream | Mandatory | Multi-select |
| Description | Dependency details | Mandatory | Text input |
| Owner | Responsible | Mandatory | User assigned |
| Target Date | Resolution date | Mandatory | Alert on nearing |
| Status | Lifecycle | Predefined | Tracks state |
| Risk | Severity | Dropdown | High alert |

# Action Tracker - Field Details

| Field | Description | Validation Rules | Acceptance Criteria |
| --- | --- | --- | --- |
| Action ID | Unique ID | Auto | Non-editable |
| Description | Action details | Mandatory | Text input |
| Owner | Responsible | Mandatory | Notification |
| Priority | Urgency | Dropdown | Default Medium |
| Due Date | Deadline | Mandatory | Overdue flag |
| Status | Progress | Predefined | Closure validation |

# KT Master - Field Details

| Field | Description | Validation Rules | Acceptance Criteria |
| --- | --- | --- | --- |
| Workstream | Linked WS | Mandatory | Linked |
| Product | Platform | Mandatory | Text/dropdown |
| Scope | KT scope | Mandatory | Detailed |
| Owner | KT owner | Mandatory | Assigned |
| Start Date | Start | Date | Valid |
| End Date | End | End >= Start | Validated |
| Stage | Progress | Dropdown | Tracks KT |